MANPOWER ENGAGED BATTERY PROPER OF STAMP CHARGE BATTERY   PROJECT OF RSP

(As on 30/06/2026)

| SL. NO. | AGENCY | MANPOWER | TOTAL NUMBERS ENGAGED |  |
| --- | --- | --- | --- | --- |
| 1 | Project Department (Rourkela Steel Plant) | - | Executives | 8 |
|  |  |  | Non-Executives | 2 |
| 2 | M/s L & T India | Employees | Executives | 35 |
|  |  |  | Non-Executives | 67 |
| 3 | Sub Contractors of M/s L & T India | Workers | 850 |  |
|  |  | Supervisor/Engineers | 30 |  |

MANPOWER ENGAGED BY PRODUCT PLANT OF STAMP CHARGE BATTERY   PROJECT OF RSP

(As on 30/06/2026)

| SL. NO. | AGENCY | MANPOWER | TOTAL NUMBERS ENGAGED |  |
| --- | --- | --- | --- | --- |
| 1 | Project Department (Rourkela Steel Plant) | - | Executives | 5 |
|  |  |  | Non-Executives | 0 |
| 2 | M/s Hutni | Employees | Executives | 15 |
|  |  |  | Non-Executives | 6 |
| 3 | Sub Contractors of M/s Hunti | Workers | 186 |  |
|  |  | Supervisor/Engineers | 10 |  |